# Order Tracking Dashboard UI Conditions Documentation

Developer handoff note for status logic, color rules, timeline behavior, and dashboard interactions

Module folder: src/pages/OrderTracking

Prepared on: 28 April 2026

# 1. Purpose

This document explains how the Order Tracking dashboard decides stage status, summary counters, plan-vs-actual colors, current workflow labels, and timeline step presentation. It is intended for developers who need to maintain or extend the dashboard without reverse-engineering the UI logic from multiple files.

- Primary logic source: src/pages/OrderTracking/index.tsx

- Timeline logic source: src/pages/OrderTracking/timeline.tsx

- Detail modal and metric logic source: src/pages/OrderTracking/Dashboard/components/viewdetails.tsx

- Plan update drawer source: src/pages/OrderTracking/Dashboard/components/addeditplandate.tsx

# 2. Dashboard Colors

The dashboard uses two color layers: base status colors and stage accent colors.

| Color Group | Key | Hex | Meaning / Usage |
| --- | --- | --- | --- |
| Base status | Not Started | #9CA3AF | Muted grey for no plan and no actual, or incomplete plan/actual comparison in plan-vs-actual display |
| Base status | In Progress | #2563EB | Blue for plan exists but actual is missing |
| Base status | Completed | #22C55E | Green for completed and on-time |
| Summary status | Completed Delayed | #EF4444 | Red for completed but actual is later than plan, or numeric actual exceeds numeric plan |
| Summary status | In Progress Delay | #60A5FA | Light blue for in-progress stages where pending planned date is already before today |
| Stage accent | Design | #64748b | Current-status chip and summary card accent |
| Stage accent | Manufacturing | #f59e0b | Current-status chip and summary card accent |
| Stage accent | Assembly | #10b981 | Current-status chip and summary card accent |
| Stage accent | Testing | #ef4444 | Current-status chip and summary card accent |
| Stage accent | Dispatch | #10b981 | Current-status chip and summary card accent |

# 3. Core Stage Status Rule

Most stage statuses are derived from the helper getStageStatus(plan, actual).

| Plan value | Actual value | Result |
| --- | --- | --- |
| null / undefined | null / undefined | Not Started |
| present | null / undefined | In Progress |
| present | present | Completed |
| null / undefined | present | Falls back to Not Started in getStageStatus, but completion color helper may still paint it green |

Important note: plan-vs-actual color calculation and stage status calculation are not perfectly identical. Some helpers consider actual-only values as completed for color purposes even though getStageStatus itself returns Not Started. If logic is centralized later, this mismatch should be resolved intentionally.

# 4. Summary Status Rule Used In Dashboard Counters

The colored dots inside the summary cards are based on getSummaryStatusKey(stageField, row).

| Base stage status | Extra condition | Summary status key |
| --- | --- | --- |
| Not Started | No extra condition | Not Started |
| In Progress | All pending planned dates are today or future | In Progress On Time |
| In Progress | Any pending planned date is already before today | In Progress Delay |
| Completed | Stage completion color resolves to green | Completed On Time |
| Completed | Stage completion color resolves to red | Completed Delayed |

Pending dates checked for delay are stage-specific:

- Design: GA submission plan, final approval plan, BOM plan where actual is still missing

- Manufacturing: Gear Case, Internal, BO, and Assembly plan dates where actual is still missing

- Assembly: same pending date set used by manufacturing in current implementation

- Testing: testing_plan when testing_actual is missing

- Dispatch: dispatch_date_plan when dispatch_date_actual is missing

# 5. Stage-Wise Logic

## Design stage

- Design status is based on four checks: GA Drawing Submission, Final Drawing Approval, BOM, and Drawing Cycle Time Check.

- The first three checks use plan/actual pairs.

- Drawing Cycle Time Check uses numeric fields po_received_date_to_ga_drw_submission_days and ga_drawing_submission_to_final_approval_received_days.

- Design stage is Not Started only if all four checks are Not Started.

- Design stage is Completed only if all four checks are Completed.

- Otherwise design stage is In Progress.

- For completed color, if any completed design check is delayed, the overall design stage becomes red.

- If any design check is still in progress, summary color becomes either In Progress On Time or In Progress Delay depending on overdue pending plan dates.

## Manufacturing stage

- Manufacturing uses four plan/actual pairs: Gear Case, Internal, BO, and Assembly.

- Stage is Not Started when all four are Not Started.

- Stage is Completed when all four are Completed.

- Otherwise stage is In Progress.

- Completed manufacturing color is red if any completed sub-step is delayed.

## Assembly stage

- Assembly column status itself comes only from assembly_plan and assembly_actual.

- Its color helper currently reuses the same aggregate completion logic as manufacturing when base status is Completed.

- This means assembly color can be influenced by Gear Case, Internal, BO, and Assembly values together, not only assembly fields.

## Testing and Dispatch stages

- Testing status uses testing_plan and testing_actual.

- Dispatch status uses dispatch_date_plan and dispatch_date_actual.

- Completed color is green when actual date is on or before plan date, otherwise red.

## Planning, Sales, and extra derived statuses

- Planning status is derived from amp_plan and amp_actual.

- Sales status is derived from delivery_date_po and delivery_days_frm_po_date.

- QC status is derived from testing_plan and testing_actual.

- These extra statuses are generated in getFullStatus but the main dashboard summary cards visibly focus on Design, Manufacturing, Assembly, Testing, and Dispatch.

# 6. Current Workflow Badge

The current_status chip is decided by getCurrentWorkflowStage(row).

- If design is not completed, current status is Design.

- Else if manufacturing is not completed, current status is Mfg.

- Else if testing is not completed, current status is Testing.

- Else if dispatch is completed, current status is Finished.

- Otherwise current status is Dispatch.

Badge colors:

- Design -> #64748b

- Mfg -> #f59e0b

- Assembly -> #10b981

- Testing -> #ef4444

- Dispatch -> #10b981

- Finished -> #22C55E

# 7. Plan vs Actual Date Cell Behavior

- Visible rows show plan date on the first line and actual date on the second line inside each clickable cell.

- Clicking an actual-date cell opens the Add/Edit Plan drawer.

- Field mapping is done through actualToPlanFieldMap. Example: testing_actual maps to testing_plan; dispatch_date_actual maps to dispatch_date_plan.

- Display color is grey when both values are missing or when only one of plan/actual exists.

- Display color is green when both values exist and actual is on or before plan.

- Display color is red when both values exist and actual is after plan.

# 8. Timeline Modal / Page Behavior

- Clicking a stage dot in the main grid opens the embedded timeline modal for that stage.

- The full route page and embedded modal both use the same buildTimelineStage function.

- Timeline status options are only Not Started, In Progress, and Completed.

- Timeline chip colors are grey #9CA3AF, blue #2563EB, and green #22C55E; delayed completed steps turn red #EF4444 through getCompletionColor.

- Design timeline includes a numeric Drawing Cycle Time Check step with detail lines instead of plan/actual dates.

- Painting timeline is currently a placeholder with Not Started status because no internal painting fields are configured.

# 9. Detail Modal Metrics And Editable Areas

- View Details opens from the Line column and fetches the latest order by id.

- Editable order-information fields are visually highlighted with a yellow border and darker label color.

- Computed metrics inside the modal are recalculated from watched values before submit.

- delivery_days_frm_po_date = absolute date difference between cust_po_date and delivery_date_po.

- days_in_drawing_approval = absolute date difference between cust_po_date and final_drg_approval_received_date_actual.

- perc_time_taken_of_total_po_delivery = days_in_drawing_approval divided by delivery_days_frm_po_date multiplied by 100.

- on_time_delivery = 100 when dispatch_date_actual is on or after committed ex works date (fallback delivery_date_po), otherwise 0.

# 10. Dashboard Interaction Summary

- Summary card counts are clickable and apply stage + summary-status filtering to the grid.

- Clicking the same summary counter again clears that active summary filter.

- Header search boxes are enabled for selected text fields such as customer PO, division, sub division, order type, order number, line number, customer name, branch, UOM, and PO value.

- Date filters use DD/MM/YYYY input normalization but store the value in YYYY-MM-DD format.

- Dashboard currently loads mock rows from Dashboard/data.ts even though API fetching is already wired.

# 11. Developer Caveats

- Status derivation logic is duplicated between index.tsx, timeline.tsx, and viewdetails.tsx.

- Assembly color logic currently depends on manufacturing-level aggregate fields, which may or may not match business intent.

- Actual-only values can look completed in color helpers while base stage status helper still says Not Started.

- Dashboard row source is mock-first at the moment; replacing it with live API rows may surface null-handling differences.

- If the team wants easier maintenance, extract status and color rules into a shared order-tracking utility module.